The main changes proposed are:

- Reduce the current 5 to 3 evaluation criteria with similar coverage:

Old:

1.	BACKGROUND AND EXPERIENCE (RELATED TO THE PARTICULAR FIELD CONCERNED) OF THE COMPANY (IES) AND STAFF (INCLUDING ADEQUACY OF PROPOSED FACILITIES)

2.	UNDERSTANDING OF THE REQUIREMENTS AND OBJECTIVES AND DISCUSSION OF PROBLEM AREAS

3.	QUALITY AND SUITABILITY OF PROPOSED PROGRAMME OF WORK; ADEQUACY OF ENGINEERING APPROACH

4.	ADEQUACY OF MANAGEMENT, COSTING AND PLANNING FOR THE EXECUTION OF THE WORK

5.	COMPLIANCE WITH ADMINISTRATIVE TENDER CONDITIONS AND ACCEPTANCE OF CONTRACT CONDITIONS

Proposed to be replaced by (*):

1. BACKGROUND AND EXPERIENCE (RELATED TO THE PARTICULAR FIELD CONCERNED) OF THE COMPANY (IES) AND STAFF [OPTION, INCLUDING ADEQUACY OF THE PROPOSED FACILITIES]

2. UNDERSTANDING OF THE OBJECTIVES OF THE ACTIVITY AND DISCUSSION OF THE PROBLEM AREAS, AND ADEQUACY OF THE PROGRAMME OF WORK

3. ADEQUACY OF THE TIME DEDICATION, MANAGEMENT AND COSTING, COMPLIANCE WITH ADMINISTRATIVE TENDER CONDITIONS AND ACCEPTANCE OF THE CONTRACT CONDITIONS

- The detailed template follows the order of the 3 evaluation criteria except for the contractual issues where some of the information needed will be found in the Cover Letter (template).

- Planning is evaluated under Criterion 2

- Compliance Matrix with the Technical Requirements is now an option (to be applied if the SoW contains ADs with Requirements or Annex(es) with Requirements).

- In the Management Part a diagram for the Team Organisation and a table for the Time Dedication of the Key Personnel have been added.

- The Management and Administrative Compliance Matrix has been deleted.

- PSS forms to be integrated in the financial proposal (no separate attachments any longer).

- More detailed instructions on how to fill in the BIPR table have been included.

(*) The 3 proposed criteria are a mere suggestion. The concrete wording is still to be decided at management level, but this should not alter the order of the different sections of the proposal template.

ESA TENDERING STANDARDS FOR

“EXPRESS PROCUREMENT” (“EXPRO” & “EXPRO+”)

COVER LETTER and PROPOSAL TEMPLATE v9.0

[N.B. Use this template to prepare your Proposal. Once the Proposal is complete and internally validated, please remove all captions in red colour, delete all ESA headers/footers, add your own logos, headers/footers prior to finalising your Proposal for submission to ESA. The Proposal shall be submitted in a searchable and indexed PDF file for easier viewing.

When submitting to the esa-star Tendering, separate this template according to the required Proposal elements/parts and upload those individual elements/parts accordingly.]

[COVER LETTER]

From: 		.......... (Tenderer to insert name of the company/institute submitting the tender)

Date:		.......... (Tenderer to fill in the date of the Proposal)

To:		EUROPEAN SPACE AGENCY (ESA),

[OPTION]

8-10 rue Mario Nikis,

CS 45741,

75738 Paris CEDEX 15,

France, [END OPTION]

[OPTION]

52 rue Jacques Hillairet,

75012 Paris,

France, [END OPTION]

[OPTION]

24 rue du Général Bertrand,

CS 30798,

75345 Paris CEDEX 7

France, [END OPTION]

[OPTION]

The European Space Operations Centre (ESOC),

Robert-Bosch-Strasse 5,

64293 Darmstadt,

Germany, [END OPTION]

[OPTION]

The European Space Research Institute (ESRIN),

Largo Galileo Galilei 1,

00044 Frascati (RM),

Italy, [END OPTION]

[OPTION]

The European Space Research and Technology Centre (ESTEC),

Keplerlaan 1,

2201 AZ Noordwijk,

The Netherlands, [END OPTION]

[OPTION]

European Space Astronomy Centre (ESAC),

Camino bajo del Castillo, s/n Urbanización Villafranca del Castillo,

Villanueva de la Cañada,

28692 Madrid,

Spain, [END OPTION]

[OPTION]

The European Centre for Space Applications and Telecommunications (ECSAT),

Fermi Avenue,

Harwell Campus,

Didcot,

OX11 0FD,

United Kingdom, [END OPTION]

Attn: Ms/Mr [...] (CIC-CXX)

(ESA to insert name of (A)CO responsible for this RFP/ITT)

Subject:		ESA AO/1-xxxxx/xx/XX/XXX/xxx

ESA AO/2-xxxxx/xx/XX/XXX/xxx

ESA RFP/3-xxxxx/xx/XX/XXX/xxx

[title of the activity]

(ESA to insert ESA RFP/ITT ref. no. and RFP/ITT subject)

Category: 	ESA Express Procurement [Plus] – [EXPRO] [EXPRO+]

Our Ref.:	Proposal No. ......... (Tenderer to insert its Proposal reference number)

______________________________________________________________

Dear Sir/Madam,

With reference to the above [Request for Proposal (“RFP”)]/[Invitation to Tender (“ITT”)], we are pleased to present this Proposal:

- The Tenderer (potential Contractor) is:

.... (full name of company or institute)

.... (address of its seat)

Telephone: ........

Nationality (according to ESA Convention’s criteria): ........

VAT Number: …….

ESA Entity Code: 1 000 xxx xxx

(If not fully registered yet, it should be stated: “not fully registered yet, registration request made on … (date)”)

- The Prime Contractor and its Subcontractor(s) participating to the activity is (are):

Please fill in the tables below and do not forget the obligation for all components of the proposed bidding Team to have at least completed the “Light Registration” in esa-star Registration.

Proposed Team and Price Breakdown Information:

|  | Prime Contractor | Subcontractor 1 | Subcontractor 2 |
| --- | --- | --- | --- |
| Economic Operator Complete Name and Legal Nature () |  |  |  |
| SME (indicate YES or NO) |  |  |  |
| Large Space Integrator (indicate YES or NO) () |  |  |  |
| ESA Entity Code (10000xxxxx) () |  |  |  |
| ESA Business Unit Code (80000xxxxx) |  |  |  |
| Country (ISO Code) |  |  |  |
| Price Type |  |  |  |
| Total Price in Euro per Entity |  |  |  |  |  |
| TOTAL PRICE in Euro |  |  |  |

- Geographical Distribution within the Proposed Team

(for the Prime and Subcontractor(s) only, not for suppliers):

| Country (2-letter ISO code) | Percentage of total amount % |
| --- | --- |
| Country 1 | xx % |
| Country 2 | xx % |
| Country 3 | xx % |

- Our Firm Fixed Price for the activity in accordance with the funding conditions stated in the RFP/ITT, amounts to: ……...... Euro (insert the amount of the total price), all included with the sole exception of any import duties and value added taxes in the Agency’s Member States. (In case of Proposal including Subcontractor(s), an additional price information is to be stated in the table in section 2 above: a summary price breakdown showing the amount allocated individually to each of the participants, including the own share of the Prime Contractor.)

- The contact person of the Tenderer to whom all communications relating to this tender should be addressed is the following: ...... (name of contact person(s) as well as telephone number, email address – it being understood that two (2) contact persons, one technical and one legal/commercial, might be advantageous. Please fill in as needed.)

a)	for technical matters as follows:

|  | To: | With copy to: |
| --- | --- | --- |
| Name |  |  |
| Telephone No. |  |  |
| Email Address |  |  |

b)	for contractual and administrative matters as follows:

|  | To: | With copy to: |
| --- | --- | --- |
| Name |  |  |
| Telephone No. |  |  |
| Email Address |  |  |

- for Personal Data Protection matters to be addressed to the Data Protection contact point as follows:

|  | To: |
| --- | --- |
| Name |  |
| Telephone No. |  |
| Email Address |  |
| Mail Address |  |

Concerning the persons who would be responsible on the Contractor’s side for all communications concerning the technical and contractual management in case of Contract award, their names and contact information (including telephone numbers, email addresses) can be found in Annex 2 to our Detailed Proposal.

- Regarding the technical and management contents of this Proposal, we hereby certify that this tender fully complies with the technical and management requirements of the subject RFP/ITT, including the latter’s Statement of Work (SoW) and all other Appendices and/or Annexes, except. …….. (Depending on whether or not any deviations are put forward, the word “except…” is either to introduce text explicitly identifying any reservation(s) and/or non-conformance(s) in explicit reference to the requirements concerned, or, if there is no reservation or non-conformance, the word “except…” must be deleted. The justification regarding each single deviation and the conditions, if any, for them being withdrawn are to be described in section 2.5 (Technical Reservations – Technical Compliance))

In addition, the technical contents of this Proposal are free from any plagiarism. When use is made of material being quotations or citations from existing public literature, such use is clearly indicated and due reference indications (source and author) are provided.

- We hereby state that we have read and understood all the terms and conditions of the Draft Contract included in the subject RFP/ITT and that we accept such terms and conditions without any reservations.

We also confirm that any sales conditions of our own shall not apply.

(Full and unconditional compliance is expected. Any remarks regarding the Draft Contract terms and conditions shall be strictly limited to drawing the Agency’s attention to objectively manifest (typing) errors or contradictions in the contractual text. Any other request or proposal to modify the Draft Contract [OPTION, add KAF and delete “may result in your Proposal being marked down under the relevant Evaluation Criterion”] is not allowed. [END OPTION] may result in your Proposal being marked down under the relevant Evaluation Criterion. Furthermore, the Agency reserves the right to disregard remarks, proposals or requests regarding the Draft Contract which it considers as being irrelevant.)

[OPTION A or OPTION B to be chosen before publication]

[Option A: the Personal Data Protection clause contained in the draft Contract to be made applicable when the only personal data exchanged/processed in the frame of the Contract are the contact details of the representatives/contact points of the Parties and the personal data of the Key Personnel (e.g. CVs).]

We hereby explicitly state that we have read, understood and accepted the Personal Data Protection conditions stipulated in the Draft Contract.

[END OPTION A]

[OPTION B: the PDP Annex is to be made applicable when the Statement of Work foresees processing of personal data as part of the work to be performed under the Contract. It addresses as well the exchange/processing of the contact details of the representatives/contact points of the Parties and the personal data of the Key Personnel (e.g. CVs).]

We hereby explicitly state that we have read, understood and accepted the Personal Data Processing Annex (the “PDP Annex”) to the Draft Contract.

(This Annex forms an integrated part of the Contract and the Tenderer’s attention is drawn to the fact that it will not be subject to separate signatures. Should the tender lead to a Contract award, the PDP Annex will enter into force upon signature of the Contract by both Parties. Special attention is drawn to section 2.12 (Personal Data Processing) of the Detailed Proposal Template.)

[END OPTION B]

- [BACKGROUND IPR: ESA TO SELECT ONE OF THE TWO OPTIONS]

[OPTION 1: FOR DRAFT CONTRACT ARTICLE 6.3.2, OPTION 1 ONLY – BIPR NOT ALLOWED!]

With reference to Article 6.3.2 of the Draft Contract, we hereby specifically confirm our full compliance.

[END OPTION1]

[OPTION 2: FOR DRAFT CONTRACT ARTICLE 6.3.2, OPTION 2 ONLY – BIPR ALLOWED!]

(One of the two following alternative statements, i.e. 8.a) or 8.b), is to be deleted.)

- With reference to Article 6.3.2 of the Draft Contract, we have identified Background Intellectual Property Rights belonging to us and/or our Subcontractor(s) and/or Third Party(ies) that we intend to use during the execution of the envisaged Contract and/or to include in the resulting deliverable items; such rights are listed in our Detailed Proposal.

We are prepared to provide evidence of such rights, their origin and ownership if so required by ESA.

(If this concerns rights vesting in a Third Party(ies), the following sentence shall be added here: “Relevant documentation on such rights owned by Third Party(ies) is attached to our Detailed Proposal, as part of the supporting documentation.”)

or

- With reference to Article 6.3.2 of the Draft Contract, we hereby declare that we and our Subcontractor(s) shall not / do not intend to use, for the activity to be carried out under the envisaged Contract, any Background Intellectual Property Rights, whether belonging to Third Party(ies) or to us and/or our Subcontractor(s).

[END OPTION2]

- (One of the two following alternative statements, i.e. 9.a) or 9.b), is to be deleted.)

9. a)	Concerning the feasibility to export the deliverable items of the resulting Contract as foreseen in the Draft Contract including its Appendices, we hereby declare that we have examined the case and drawn the conclusion that there are no export restriction issues and thus no need to obtain specific licences or authorisations.

or

9. b) 	Concerning the feasibility to export the deliverable items of the resulting Contract as foreseen in the Draft Contract including its Appendices, we hereby declare that we have examined the case and drawn the conclusion that export restrictions and/or need of adequate licences or authorisations exist, and that the status regarding such requirements is at present the following:

-	the Tenderer or (option) its Subcontractor ?… (name) has obtained the following authorisation(s) in order to submit this tender: ?………. (to specify).

and/or (option)

- 	the Tenderer or (option) its Subcontractor ?…. (name) will need to obtain prior to the placing of a Contract, the following authorisation(s): ? …… (to specify).

[OPTION: applicable only for restricted competitive and open competitive procurements.]

- In regard to the required statements concerning free competition, we hereby certify that:

a) 	the prices in this Proposal have been arrived at independently without consultation, communication or agreement for the purpose of restricting competition;

b)	unless otherwise required by law, the prices quoted in this tender have not knowingly been disclosed, directly or indirectly, to any other Tenderer or competitor and, likewise, will not be disclosed until we have been informed of the results of the ITT;

c)	no attempt has been made or will be made to induce any other Tenderer or competitor to submit or abstain from submitting a tender, for the purpose of restricting competition; and

d) 	no exclusive teaming arrangement with Third Party(ies) has been made which would restrict competition due to any of the following reasons:

  - where the teaming partner could be considered to be a single source due to technical reasons or other considerations such as legal or geographical (e.g. an extremely limited number of potential participants as a consequence of industrial return requirements); or

  - where the industrial category of the teaming partner restricts other choices for industrial policy reasons; for instance, when the fact of being an SME is very important and there are few potential participants in this category.

(In case of doubt about such qualification of “sole source” with regard to an envisaged Subcontractor expected to sign an exclusivity pre-agreement with the Tenderer, the latter has to refer the point prior to the tender closing date via esa-star Tendering to the ESA Contracts Officer in charge of the ITT, for prompt examination and decision.)

[END OPTION]

- The legal representative to sign the resulting Contract on behalf of the Contractor will be: ..... (name and title of the person)

- The Proposal is valid during the following time period, reckoning from the closing date for tender submission: ...... months. (to insert a number compatible with ESA’s RFP/ITT Cover Letter.)

- We hereby acknowledge the right of the Agency, during the validity period of this Proposal, to require the Tenderer to provide evidence of any element of its Proposal and to give additional detailed information, including on the price quotation, whatever the type of price is. This includes the right for ESA to perform an audit if ESA deems it appropriate.

- By submitting the Proposal, I/we the undersigned herewith officially declare that the Proposal fulfils the Key Acceptance Factors, as indicated in section 3 of the subject RFP/ITT Cover Letter and in the dedicated section of the esa-star Tendering.

- We hereby confirm that the “Consortium Structure” in esa-star Tendering mirrors the Proposed Project Team as contained in the Cover Letter herein.

[OPTION: Only if C1 Measure applies!]

[Option in case the Proposal includes an LSI company as a Subcontractor, as defined in the Cover Letter of the subject ITT.]

- We confirm that our Proposal fulfils all conditions for the participation of (an) LSI economic operator(s) as Subcontractor(s), the justification of which can be found in section 6 of the Detailed Proposal.

[End of Option]

[END OPTION: Only if C1 Measure applies!]

[OPTION: Only if C2 Measure applies!]

[Option]

- We confirm that our Proposal contains significant participation of non-LSI economic operator(s), the rationale why their participation is considered as such is given in section 6 of the Detailed Proposal.

[End of Option]

[END OPTION: Only if C2 Measure applies!]

[OPTION: Only if C4 Measure applies!]

[Indicate the relevant section(s) of the Detailed Proposal where the required information with regard to the absence or presence of SMEs in the Proposal can be found.]

[END OPTION: Only if C4 Measure applies!]

Done and signed for and on behalf of ..................... (Name of the company or institute acting as the Tenderer):

Signature: ..............................

Name and title of the signatory: ........................ (Full name and function) duly authorised to commit the tendering entity and its proposed Subcontractor(s) if any, for this purpose.

[END COVER LETTER]

[OPTION: Only if C3 Measure applies!]

[ANNEX TO COVER LETTER]

As requested by section 4 of the ITT Cover Letter and in order to comply with C3 measure, please find enclosed the relevant formal statement(s) (Type 1 or 2) duly signed by authorised representative(s) for each participant to the tender:

Formal Statement Type 1 for SME:

“I state that I have read and understood the Cover Letter of this ITT giving the SME definition in force within ESA, and confirm that the company I am representing satisfies all the criteria for SME qualification as per definition given in the recommendation 2003/361/EC of the European Commission.”

[+date, name and signature of authorised representative]

Formal Statement Type 2 for R&D Organisations:

“I state that I have read and understood the Cover Letter of this ITT giving the R&D Organisation definition in force within ESA, and confirm that the organisation I am representing satisfies such definition as being [delete hereunder the non-applicable statements.]

- a (Local) Governmental Research Centre

- a University and associated laboratory

- a legal entity in which (local) Governmental Research Centres or Universities have a majority control

- an organisation recognised in writing as an R&D Organisation by my ESA national delegation

[+date, name and signature of authorised representative]

[END OF ANNEX TO COVER LETTER]

[END OPTION: Only if C3 Measure applies!]

[OPTION: Only if C4 Measure applies!]

[ANNEX TO COVER LETTER]

As requested by section 4 of the ITT Cover Letter and in order to comply with C4 measure, please find enclosed the relevant formal statement duly signed by authorised representative(s) for each participant to the tender:

Formal Statement for SME:

“I state that I have read and understood the Cover Letter of this ITT giving the SME definition in force within ESA, and confirm that the company I am representing satisfies all the criteria for SME qualification as per definition given in the recommendation 2003/361/EC of the European Commission.”

[+date, name and signature of authorised representative]

[END OF ANNEX TO COVER LETTER]

[END OPTION: Only if C4 Measure applies!]

[OPTION: if ARTES 4.0 Core Competitiveness Generic Programme Line - Component A: Advanced Technology / ARTES 4.0 Strategic Programme Line - Optical Communication – ScyLight / ARTES 4.0 Strategic Programme Line - Space Systems for Safety and Security (4S) / ARTES 4.0 Strategic Programme Line - Space for 5G]

[ANNEX TO COVER LETTER]

[Insert letter(s) of support, signed by the relevant Delegate(s) representing the country(ies) in which the Tenderer and, if applicable, its Subcontractor(s) reside(s), authorising the Agency to fund the quoted price from their contribution to the ARTES 4.0 Core Competitiveness Generic Programme Line - Component A: Advanced Technology / ARTES 4.0 Strategic Programme Line - Optical Communication – ScyLight / ARTES 4.0 Strategic Programme Line - Space Systems for Safety and Security (4S) / ARTES 4.0 Strategic Programme Line - Space for 5G.]

[END OF ANNEX TO COVER LETTER]

[END OPTION: if ARTES 4.0 Core Competitiveness Generic Programme Line - Component A: Advanced Technology / ARTES 4.0 Strategic Programme Line - Optical Communication – ScyLight / ARTES 4.0 Strategic Programme Line - Space Systems for Safety and Security (4S) / ARTES 4.0 Strategic Programme Line - Space for 5G]

[DETAILED PROPOSAL TEMPLATE]

DETAILED PROPOSAL

- BACKGROUND AND FACILITIES (This text in green is to be deleted from final document, only for internal guidance: Criterion 1)

  - Background of the company(ies)

……………

[Present the participating company(ies) and briefly describe relevant experience for the Contractor and Subcontractor(s), if any, for the performance of the work.]

  - Technical achievements relevant to the activity and/or to be used

……………

[Detail any achievements for the Contractor and Subcontractor(s), if any, which are relevant to their experience for the performance of the work.]

  - Overall Team composition, Proposed Key Personnel

……………

[Please describe the overall team composition, including the subcontractors and external suppliers, if any, and provide information on the relevant background of the proposed Key Personnel (see definition of Key Person below) for the work to be performed.

NOTE: A “Key Person” is a person working for either the Prime Contractor or a Subcontractor, who substantially contributes, in terms of effort and knowledge, to the work carried out under a Contract and who is explicitly nominated to perform such duties. Key Persons are individuals with a certain degree of seniority whose knowledge, reputation and/or skills in the relevant areas or disciplines are critical to achieving the objectives of the Contract. Consequently, Key Persons have a major role within the team and only Key Persons can be responsible for one or more Work Packages. At least one Key Person must belong to the Prime Contractor.]

  - Curricula Vitae of Key Personnel

……………

[Concise CVs including relevant information for all Key Personnel shall be submitted in the designated ‘Curricula Vitae’ folder in esa-star, separately from this document. Provide here a list of the CVs uploaded in esa-star.]

[OPTION]

  - Tenderer’s facilities for the execution of the work

……………

[The Tenderer shall submit a brief description of all facilities proposed for use to execute the work offered. Facilities may include, as applicable, hardware, software, test equipment, infrastructure, information resources, etc. The Tenderer shall also describe what means of access it has to the proposed resources.] [END OPTION]

- TECHNICAL PART (This text in green is to be deleted from final document, only for internal guidance: Criterion 2)

  - Understanding of the main technical objectives of the RFP/ITT

……………

[Tenderers shall provide an introduction showing the understanding of the technical requirements and objectives]

  - Proposed approach to reach the main technical objectives of the RFP/ITT

……………

[Tenderers shall justify the proposed approach to reach the main technical objectives of the RFP/ITT.]

[Option]

  - First Iteration of Task xx

……………

[Tenderers shall include a first iteration of the subject task of the Statement of Work, including, if possible, the selection of a preferred concept, together with the technical evidence of its validity in terms of feasibility and development risk.]

[End Option]

[Option]

  - Concise functional analysis of the technical requirements

    - Proposed consolidation of the RFP/ITT requirements

……………

[Tenderers shall submit a proposed consolidation of the ESA Statement of Work and its requirements, clearly defining any proposed deviation to the requirements with the relevant justification in the matrix form using the table in section 2.5.2]

[Sub-Option]

    - Suggested modifications to the RFP/ITT requirements

……………

[Tenderers shall submit suggested modifications to the ESA Statement of Work and its requirements with the relevant justification in the matrix form using the table in section 2.5.2]

[End Sub-Option]

[End Option]

  - Technical Reservations – Technical Compliance

    - Reservations

……………

[OPTION: if the SoW contains ADs with Requirements or Annex(es) with Requirements]

    - Technical Compliance Matrix (Statement of Work/Technical Requirements)

| REQUIREMENT (*) | COMPLIANT (Y/N/P) (**) | REMARKS (***) |
| --- | --- | --- |
| R01 |  |  |
| R02 |  |  |
| R… |  |  |

[This section is applicable to the technical requirements applicable to the RFP/ITT. Any partial- or non-compliance should be summarised under paragraph 6 of the Cover Letter.

(*)	Please refer to the specific part of the SoW (e.g. page, section, etc.) or the single requirement identifier;

(**)	Please state your compliance (Y), non-compliance (N) or partial compliance (P) with respect to each requirement;

(***)	Any relevant remarks and, for partial compliance (P) or non-compliance (N) cases, please provide an explanation/justification.]

[END OPTION]

  - Existing own concepts/products to be used (Prime and Subcontractors)

……………

[Please indicate any own concepts/products you wish to use to execute the work, detailing them from a technical point of view in this section. If such items are to be embedded in any of the deliverables, or must be delivered to the Agency, they must also be identified in the Background Intellectual Property table in the Contractual part of your Detailed Proposal. Please also note the following:

- The use of any own concepts/products for the development of the deliverables under the resulting Contract will require the explicit prior written approval by the Agency.]

  - Third Party’s concepts/products (outside of the consortium which is composed by the Prime Contractor and Subcontractor/s) intended to be used

……………

[Please indicate any Third Party concepts/products you wish to use to execute the work, detailing them from a technical point of view in this section. If such items are to be embedded in any of the deliverables, or must be delivered to the Agency, they must also be identified in the Background Intellectual Property table in the Contractual part of your Detailed Proposal. Please also note the following:

- The use of any Third Party(ies) product for the development of the deliverables under the resulting Contract needs the explicit prior written approval by the Agency.

- It shall be the obligation of the Tenderer to verify and confirm in writing to the Agency that the licence, under which a Third Party(ies) product shall be licensed to the Agency, grants the Agency at least the same, but non-exclusive perpetual usage, distribution and exploitation rights.

- If the Tenderer is allowed to do so, the Tenderer shall provide and licence, based on a separate licence agreement with the Agency, to the Agency a complete copy of the original Third Party(ies) product.

- Please note that Third Party products distributed under open-source licences, must be indicated here and in the Contractual part your Detailed Proposal.]

  - Potential Problem Areas

    - Identification of the main problem(s) or problem area(s) likely to be encountered in performing the activity

……………

[In this section, Tenderers shall identify potential technical problems and challenges.]

    - Proposed solutions to the problems identified

……………

[In this section, Tenderers shall identify possible solutions and/or mitigation strategies for the problem areas identified above.]

    - Proposed trade-off analyses and identification of possible limitations or non-compliances

……………

[In this section, Tenderers shall identify possible trade-offs, limitations and non-compliances related to the problem areas identified above.]

  - Technical Implementation/Programme Of Work

    - Proposed Work Logic

……………

[In the form of a flow chart with networks and critical path.]

    - Contents of the proposed work

      - Work Breakdown Structure (“WBS”)

……………

[For the total scope of the activity, clearly showing each foreseen Work Package (“WP”) with its title and the name of the responsible company/institute.]

      - Work Package Description (“WPD”)

……………

[For each WP already shown in the WBS: WP Title, Name of responsible company/institute, Name of the WP Manager (has to be one of the Key Personnel), Input required to start the work under the WP, Output expected and a description of the tasks included in the WP. Please use the ESA PSS A20 form or an equivalent template, available at https://esastar-publication.sso.esa.int/supportingDocumentation.]

  - Deliverable Items – Specification of any Non-Conformance

    - Deliverable Items

……………

[State your acceptance to deliver all required items as per the Statement of Work and in the Draft Contract (Article 2) included in the RFP/ITT (as Appendices 1 and 2, respectively). You do not need to submit a Deliverable Items List (DIL) but only state your acceptance to the delivery of all the Documents and other Items listed in the Statement of Work. All deliverable items must be identified as output in one of the Work Packages. If you have non-conformance, limitation or additions, please indicate them in the next section.]

    - Non-conformances/limitations/additions regarding deliverable items

……………

[In case you propose any limitation(s) or even any deletion(s) when compared with the RFP/ITT requirements on deliveries, specify it in this section by providing a complete and comprehensive list of such differences, by stating the reason(s) associated with the proposed limitation(s) or deletion(s). If you envisage addition(s), specify any additional deliverable(s) proposed.]

  - [OPTION] Planning

    - Proposed schedule and milestones

……………

[Synthetic summary of duration, planning assumptions (e.g. envisaged starting date, holidays, etc.), meetings/videoconferences and major technical milestones.]

    - Bar chart

……………

[Insert a bar chart schedule for the proposed activity, covering from the start of the activity until the end of the Contract, where all proposed Work Packages, meetings, milestones, etc. can be traced, also indicating (e.g. via colour code) the entity that is in charge of a given WP. The bar chart shall be provided in a readable (landscape) format. Please use a T+X months format from your proposed KO date for the time axis (e.g. T0+1).]

[END OPTION]

[OPTION: to be used if the PDP Annex is selected. The PDP Annex is applicable if there is processing of personal data as a task of the SoW. NB: the PDP Annex refers to the SoW; therefore, the latest at the Pre-TEB, the SoW shall clearly identify and describe such processing, including “Privacy by Design” requirements, as appropriate.]

  - Personal Data Processing

……………

[In case the work to be performed entails processing of Personal Data, compliance to the Agency’s Personal Data Protection Framework shall be substantiated. In this respect, the Tenderer shall present in the tender:

      - How and on which tools, in which location (country) will the personal data be processed, and for how long will it be stored (retention period)? How will personal data be securely deleted at the end of the Contract? Will Subcontractor(s) be engaged?

      - How will the consent of the Data Subjects be collected and managed? How will Data Subjects be informed about the Processing of their personal data and the procedures for exercising their rights?

      - How will the personal data be transferred to the Agency?

      - Which organisational and security measures are put in place to protect the personal data from unauthorised disclosure (e.g. personnel trained, access management)?

      - What is the incident management procedure relevant to the protection of Personal Data?

In view of the above, the Tenderer is requested to provide any additional information on the personal data protection measures that it may have put in place in order to comply with the applicable laws and regulations.]

[END OPTION]

- MANAGEMENT PART (This text in green is to be deleted from final document, only for internal guidance: Criterion 3)

  - [OPTION: if a detailed Management Plan is needed] Management Plan

……………

[Present the management plans, policies and procedures for this activity including a description of the management control organisation, the procedures that will be used to exercise control over the project and, if applicable, the proposed subcontracting control.]

[END OPTION]

  - Team Organisation: Reporting lines within the team and communication lines with ESA

……………

[ Present the management plan for this activity indicating the reporting lines within your team (including subcontractors) in the form of a diagram. The diagram must include all Key Personnel as a minimum and also show WPs. An example diagram is given here below. Please also include a communication line to ESA in the diagram.]

  - Time dedication of the Key Personnel

……………

[For each Key Personnel identified in section 1.3 above, provide a summary of the hours dedicated to each WP as well as their time dedication (i.e. the percentage of their total working time to be dedicated to the envisaged Contract in average over its total duration of the work). The table shall also provide one row showing the allocation of man-hours per Work Package for all non-Key Personnel together.]

| Key personnel | Role in the activity | WP… | WP… | WP… | … | … | TOTAL | Percentage time dedication (Time of activity/Total working time) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| [insert name] | [insert role, e.g. Projec Manager, QA Engineer) name]1 |  |  |  |  |  |  | [insert percentage time dedication, e.g. 25%] |
| [insert name] | [insert role, e.g. Projec Manager, QA Engineer) name]1 |  |  |  |  |  |  | [insert percentage time dedication, e.g. 25%] |
| Non-Key Personnel |  |  |  |  |  |  |  |  |
| … |  |  |  |  |  |  |  |  |
| … |  |  |  |  |  |  |  |  |
| … |  |  |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |  |  |

- FINANCIAL PART

  - Price Quotation for the Contemplated Contract

……………

[Enter here the total amount quoted as a Firm Fixed Price (“FFP”), in Euro, delivery duty paid, exclusive of import duties and value added taxes in ESA Member States, etc., in pursuance of the pricing conditions fixed in the “Draft Contract” included in the RFP/ITT.]

[Remarks concerning certain price elements:

    - Charging of royalties and licence fees:

ESA will only accept to pay royalties or licence fees on the condition that they are:

- clearly identified in the tender, with the financial basis for their calculation, method of application and total amount; and

- demonstrated to be of direct and necessary benefit to the work to be performed (thus not merely the consequence of a general agreement or commitment to a Third Party(ies)); and

- applied only to that part of the effort to be performed by a Contractor or Subcontractor that is directly related to the subject matter of the licence or royalty agreement.

    - Quotations free of taxes and custom duties:

Prices shall be quoted free of any Value Added Taxes (“VAT”) and import duties in the Agency’s Member States. In this connection you shall pay attention to the provisions stated in Article 3 of the Draft Contract (Appendix 2 to the RFP/ITT). In case you consider that you and/or your Subcontractor(s) will remain subject to payment of taxes or custom duties, you shall indicate separately the applicable rates, the corresponding estimated amounts, and the reason why exemption from such taxes or duties cannot be obtained.

    - Currency and conversion rate:

For any Tenderer or proposed Subcontractor located in countries outside of the Euro zone, the exchange rate used to quote their prices in Euro shall be indicated by the company (or institute) in its costing PSS A2 form. Any other factors (such as hedging costs, forward buying rates) used for the purpose of the calculations shall also be indicated.]

  - Detailed Price Breakdown

    - PSS costing forms

……………

[On the basis of the corresponding instructions to each form, complete and insert in your Proposal the costing form(s) requested below.

All PSS Forms shall be integrated in the financial part of the proposal (one single file is expected for the financial proposal which includes all PSS forms, all in character recognisable format. Low resolution optical scan of signed forms are not acceptable).]

      - PSS A2 (Breakdown of total price per participating company or institute), including Exhibit A and Exhibit B form, if applicable

[The fee (profit) is presented on line 9 of the Company Price Breakdown PSS A2 form and shall not exceed eight percent (8%) of the Total Company Cost shown on line 8, which excludes the base value of 3.5b. Subcontractor(’s)(s’) prices are not considered own company cost and, being already inclusive of profit, are shown on line 13 of the PSS A2 form.]

[OPTION]

      - PSS A1 (Company rates and overheads)

      - PSS A8 (Company manpower and price summary per WP; using the same identifiers as in the proposed WBS/WPD)

      - PSS A15.1 (Company price projection vs. payment plan; time period to be expressed in months)

[END OPTION]

Note that the PSS form templates can be downloaded from esa-star Publication at https://esastar-publication.sso.esa.int/supportingDocumentation under Reference Documentation / Administrative Documents / PSS Forms / Issue 5.

Please read carefully the “Instructions” included in each template form.

The profit shall not exceed eight percent (8%) of the Total Company Cost shown on line 8 of the PSS A2 form, issue 5 (“Company Price Breakdown Form”).

In case of participation of Subcontractor(s) in the contemplated Contract, each Subcontractor shall fill in the same form(s) with respect to its share of the activity and the Tenderer shall fill in forms corresponding to its own share and to the total.

Any PSS forms including those concerning your Subcontractor(s) are to be signed by the authorised representative of the company (or institute) concerned.]

    - Milestone Payment Plan

……………

[Provide a Milestone Payment Plan using the table here below, taking into account Article 4 of the Draft Contract. All claims for payment, except the advance, shall be linked to the achievement of defined schedule milestones with tangible deliverables including, as the case may be, achieved performance of service. Examples of such milestones are the satisfactory completion of WPs and delivery of the related output(s). Note that under EXPRO/EXPRO+, no direct payments by ESA to Subcontractor(s) are foreseen. You are requested to indicate below, for information purposes only, the Milestone Payment Plan that is envisaged for the Subcontractor(s).]

| Milestone (MS) Description | Schedule Date | Payments from ESA to (Prime) Contractor (in Euro) |  |
| --- | --- | --- | --- |
| Progress (MS 1): Upon successful completion of WP xxx and/or successful [review and] acceptance of all related deliverable items. | To + … months |  |  |
| Progress (MS 2): Upon successful completion of WP xxx and/or successful [review and] acceptance of all related deliverable items. | To + … months |  |  |
| Final Settlement (MS 3): Upon the Agency’s acceptance of all deliverable items due under the Contract and the Contractor’s fulfilment of all other contractual obligations including submission of the signed Contract Closure Documentation. | To + … months | (not less than 10% of the total Contract price) |  |
| TOTAL |  |  |  |

[OPTION: ESA may insert the following additional request in case Advance Payments are allowed: (*) include a maximum percentage. (PLEASE PAY ATTENTION TO THE “PROCURE-TO-PAY” GUIDELINES, TO THE INDIVIDUAL PROCUREMENT ONLINE INSTRUCTIONS ON PAYMENT PLANS AND PAYMENT CONDITIONS IN THE CONTRACT AND TO THE INITIATING DIRECTORATE’S POLICY IN THIS REGARD!)]

[An Advance Payment is not granted automatically; it is required to demonstrate a significant need for cash disbursement at the beginning of the execution of the Contract.

Nevertheless, whenever an SME (as per definition in http://eur-lex.europa.eu/legal-content/EN/TXT/PDF/?uri=CELEX:32003H0361&from=EN) is involved as Prime or Subcontractor, it shall be entitled to a 35% Advance Payment of its part of the Contract price irrespective of any cash disbursement needs.

Further, the SME has the right to request the offset of the 35% advance at the end of the Contract i.e. the last two milestones (ideally 25% at the last milestone and 10% at the preceding milestone), if this can be justified in view of the economic progress in the Contract.

The Tenderer shall keep in its files, for possible review by the Agency, the corresponding SME self-certification(s) submitted by any member of its Proposed Team. The self-certification(s) have to be provided on letterhead of the corresponding entity as per model hereunder:

“I confirm that the company I am representing satisfies all the criteria for SME qualification as per definition given in the recommendation 2003/361/EC of the European Commission.”

[+ date, name and signature of authorised representative].]

| Prime (P) | Company Name | ESA Entity Code | Country (ISO code) | Advance Payment (in Euro) | Offset against | Offset by Euro | Condition for release of the Advance Payment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| P |  |  |  | Amount | MS-1 | Amount | Upon signature of the Contract by both Parties |

[END OPTION]

[OPTION: if Subcontractor(s)]

For information purposes only, distribution by the Prime Contractor of ESA’s payments between the Prime Contractor and the Subcontractor(s):

| For information purposes only: Amounts in Euro for Contractor and Subcontractor(s) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Milestone | Insert Prime Contractor | Insert Country (ISO code) | Insert Subcontractor A | Insert Country (ISO code) | Insert Subcontractor B | Insert Country (ISO code) |
| MS 1 |  |  |  |  |  |  |
| MS 2 |  |  |  |  |  |  |
| MS 3 |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |

[END OPTION: if Subcontractor(s)]

- CONTRACTUAL PART

  - Background Intellectual Property Rights

[BACKGROUND IPR: ESA TO SELECT ONE OF THE TWO OPTIONS]

[OPTION 1: FOR DRAFT CONTRACT ARTICLE 6.3.2 OPTION 1 ONLY - BIPR NOT ALLOWED!]

In line with Article 6.3 of the Draft Contract, no Background Intellectual Property Rights will be used to achieve the objectives of the work.

[END OPTION1]

[OPTION 2: FOR DRAFT CONTRACT ARTICLE 6.3.2 OPTION 2 ONLY – BIPR ALLOWED!]

[If you indicate in the Technical Part that you intend to use, for this activity, your own or Third Party(ies) Intellectual Property Rights (“IPR”), you have to identify them with their IPR status at the time planned for the execution of the proposed activity and to specify, with the name of the owner, that you are entitled to get the appropriate licence within your price quotation for the Contract, for their access and use for the performance of this Contract and in accordance with the Draft Contract conditions.

Please fill in the table below indicating the items covered by Background Intellectual Property Rights (“BIPR”) which are proposed to be used for the present activity. Please note that Open Source and Freeware software are BIPR and must be listed in the table below as well.]

| Exact name of BIPR Item | Owner | Description | Patent # or Ref./ Issue/ Revision/ Version # (*) | Contract/ Funding Details under which the IPR was created (**) | Date of creation of the version of the BIPR listed here | Type of Licence (Third Party IP) (***) | Affected deliverable with comments (****) | Protected Format (Y/N) (*****) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

(*) 	If applicable.

(**) 	If ESA Contract(s) please mention it including the respective ESA Contract Number. The IPR will then not be qualified as BIPR and will follow the regime of the respective Contract.

(***) 	For Third Party BIPR (not belonging to the members of the consortium), please provide the type of licence – and name of the licence, if applicable - that the subject item is available under at the moment of writing the proposal (e.g. commercial, open source, etc.). If the BIPR belongs to a member of the consortium, it must be provided in line with the conditions of the Draft Contract and therefore you must state N/A in this column.

(****) 	The description of the affected deliverables shall include the respective Doc ID and/or the Item Identifier assigned in the deliverables table/s in the Statement of Work (e.g. TN1, SW2, etc.).

Comments shall describe in what manner does a BIPR item affect the use of each of the SoW-defined deliverable in the future, both technically (e.g. communication, inter-dependence, incorporation, etc.) and legally (e.g. under what conditions can ESA use the deliverable in the future).

Note that any deviation from the draft contract conditions may lead to a significant down marking under the relevant criteria.

If there is no effect on the development and/or use of the deliverables, the IPR will not be qualified as BIPR.

(*****) State (Y) when the BIPR item is intended to be used/incorporated as executable/object code or protected by a “blackbox” or obfuscated code. State (N) when the BIPR item is intended to be used/incorporated as source code or design being made readily accessible.

[END OPTION2]

[OPTION: This option is to be deleted in case a non-negotiable contract is applicalbe]

  - OTHER REMARKS ON THE DRAFT CONTRACT

Full and unconditional compliance with the Draft Contract is expected. Any remarks regarding the Draft Contract’s terms and conditions shall be strictly limited to drawing the Agency’s attention to objectively manifest (typing) errors or contradictions in the contractual text. Any other request or proposal to modify the Draft Contract may result in your Proposal being marked down under the relevant Evaluation Criterion. Furthermore, the Agency reserves the right to disregard remarks, proposals or requests regarding the Draft Contract which it considers as being irrelevant.]

……………………………….

[END OF OPTION]

[OPTION: if any Industrial Policy measure applies, edit accordingly]

- COMPLIANCE WITH INDUSTRIAL POLICY MEASURES

[OPTION: Only if C1 Measure applies!]

..............

[If a Large System Integrator participates to the activity as a Subcontractor, include evidence as to why all four (4) conditions for the participation of LSIs as described in section 4 of the ITT Cover letter are met.]

[END OPTION]

[OPTION: Only if C2 Measure applies!]

..............

[If applicable: Rationale as to why the participation of the non-LSI economic operator(s) is considered as significant.]

[END OPTION]

___________________________________
Instructions:

Time to Contract Good Practices to be followed in the procurement process for R&D and other small-medium size procurement (i.e up to 2 M€):

Use of smart contract in Tender Action package and ask industry to fill in the blanks in the contract directly (address, contact details, etc). ESA to pre-fill in the MPP milestones and amounts to be paid (except advance). The Smart contract tool is still under development, but the principle can already be initiated. Awaiting the smart contract refinement, we can issue contracts that shall be filled in by industry by freezing the fields that shall not be completed with the tender. The draft Contract received in the Tender is to be reviewed by the admin assistant/ACO for any changes by the Tenderers.

ATTACHMENTS:

ANNEX 1:	FILLED IN DRAFT CONTRACT

[The blank spaces in the Draft Contract shall be filled in by the Tenderer and attached to the Proposal as Annex 1. Full and unconditional compliance with the Draft Contract is expected. Any remarks regarding the Draft Contract’s terms and conditions shall be strictly limited to drawing the Agency’s attention to objectively manifest (typing) errors or contradictions in the contractual text. Any other request or proposal to modify the Draft Contract [OPTION, add KAF and delete “may result in your Proposal being marked down under the relevant Evaluation Criterion”] will result in your Proposal being excluded for evaluation. [END OPTION] may result in your Proposal being marked down under the relevant Evaluation Criterion. Furthermore, the Agency reserves the right to disregard remarks, proposals or requests regarding the Draft Contract which it considers as being irrelevant.]

[END DETAILED PROPOSAL TEMPLATE]

Specify here the type of business entity to which the company belongs (e.g Limited Company, Société Anonyme, AG, etc.).

According to registration with ESA.

The ESA Entity Code corresponds to the esa-p Vendor Code.

An SME has the right to request offset of the 35% advance at the end of the Contract, i.e. the last two milestones (ideally 25% at the last milestone and 10% at the preceding milestone), if this can be justified in view of the economic progress in the Contract.